- Timeline.

| Activity | Duration |
| --- | --- |
| Collect and Review Documentation | 2 days |
| Create User Persona | 0.5 day |
| Draft Wireframe | 2 days |
| Guerilla Testing | 3 days |
| Creating a Prototype | 3 days |
| Usability Testing | 3 days |
| Update Prototype | 2 days |
| Final Presentation | 1 day |

- User Persona.

| Name: | Amber Stone |
| --- | --- |
| Age: | 39 |
| Traveling with: | Two co-workers |
| Country of Origin: | United States |
| Occupation: | Wireless Engineer |
| Salary: | 175,000 |
| Goals and Needs: | Rental Car Companies and Public Transportation Suggestions |
| Travel to Island: | By Pane |
| Travel on Island: | Rental Car |
| Frustrations: | She does not like long lines and long traveling flights |
| Biography: | Amber is known for her focus and technical rigor. She thrives on complex, challenging projects and is most at home tackling problems that require sustained concentration and independent work. Prefers structured, predictable environments that allow her to work efficiently without unnecessary distractions. Travel, in contrast, is a consistent source of frustration for her, as it disrupts her routines and workflow. By minimizing interruptions and focusing on demanding technical work, Amber consistently delivers thoughtful and reliable results in her field. |

- Guerilla Testing.

| User/Problem | Actionable | Description |
| --- | --- | --- |
| Alex - Notices that Menu labels do not stay highlighted when navigating through the web page. - Suggested to incorporate a visual tree of the website to track user’s location on the website. | Yes No | That is a good catch. The navigation becomes way easier and intuitive. Users can track their location on the web page. Once the Navigation Menu highlights are fixed, there is no need to incorporate additional website tree for navigation. That keeps the website cleaner. |
| Eugine - Finds a broken image on hotel’s page. The picture would not be displayed. | Yes | By analyzing the code of the webpage, it was determined that there was a mis typo in image path. Once corrected the image is displayed just fine. |
| Herb - Finds the color palette of the header and footer too boring, could use some brighter colors. - Finds that ‘Learn More’ button does not do anything. | No Yes | By design the colors were selected as they are. I tried a couple of different combinations of colors, but these match the website layout. This is actionable request. After reviewing the code of index.html file the necessary code was added to fix that functionality of the button. |

- Usability Tasks for Prototype Website.

  - Try to book accommodation.

  - Send a message on the Contact page.

  - What is the phone number for reservations?

  - What are the office hours?

  - Find prices for local specialties.

- Acknowledged sources.

Https://Images.Unsplash.Com, Unsplash.com, https://images.unsplash.com/photo-1544551763-46a013bb70d5?ixlib=rb-4.0.3&ixid=M3wxMjA3fDB8MHxwaG90by1wYWdlfHx8fGVufDB8fHx8fA%3D%3D&auto=format&fit=crop&w=2070&q=80.

Picture of divers

Https://Missionpacifichotel.Com, https://missionpacifichotel.com, https://missionpacifichotel.com/wp-content/uploads/2022/05/27063933/uaU7hqVg-1.jpeg.

Picture of the hotel

Https://Images.Unsplash.Com, https://images.unsplash.com, https://images.unsplash.com/photo-1565299624946-b28f40a0ae38?ixlib=rb-4.0.3&ixid=M3wxMjA3fDB8MHxwaG90by1wYWdlfHx8fGVufDB8fHx8fA%3D%3D&auto=format&fit=crop&w=2081&q=80.

Picture of pizza

Https://Images.Unsplash.Com, https://images.unsplash.com, https://images.unsplash.com/photo-1506929562872-bb421503ef21?ixlib=rb-4.0.3&ixid=M3wxMjA3fDB8MHxwaG90by1wYWdlfHx8fGVufDB8fHx8fA%3D%3D&auto=format&fit=crop&w=2068&q=80.

Picture of beach

Https://Images.Alphacoders.Com, https://images.alphacoders.com, https://images.alphacoders.com/708/thumb-1920-708947.jpg.

Rainforest Waterfall

Https://Hellolittlehome.Com, https://hellolittlehome.com, https://hellolittlehome.com/wp-content/uploads/2022/08/garden-salad-recipe-2.jpg.

Bowl of salad

Https://Images.Unsplash.Com/, https://images.unsplash.com/, https://images.unsplash.com/photo-1545569341-9eb8b30979d9?ixlib=rb-4.0.3&ixid=M3wxMjA3fDB8MHxwaG90by1wYWdlfHx8fGVufDB8fHx8fA%3D%3D&auto=format&fit=crop&w=2070&q=80.

Sunset in the City

Https://Images.Unsplash.Com/, https://images.unsplash.com/, https://images.unsplash.com/photo-1568901346375-23c9450c58cd?ixlib=rb-4.0.3&ixid=M3wxMjA3fDB8MHxwaG90by1wYWdlfHx8fGVufDB8fHx8fA%3D%3D&auto=format&fit=crop&w=2099&q=80.

Delicious Burger

Https://Images.Unsplash.Com/, https://images.unsplash.com/, https://images.unsplash.com/photo-1488646953014-85cb44e25828?ixlib=rb-4.0.3&ixid=M3wxMjA3fDB8MHxwaG90by1wYWdlfHx8fGVufDB8fHx8fA%3D%3D&auto=format&fit=crop&w=2065&q=80.

Picture of Navigation Map

Https://Images.Unsplash.Com/, https://images.unsplash.com/, https://images.unsplash.com/photo-1516483638261-f4dbaf036963?ixlib=rb-4.0.3&ixid=M3wxMjA3fDB8MHxwaG90by1wYWdlfHx8fGVufDB8fHx8fA%3D%3D&auto=format&fit=crop&w=2068&q=80.

Picture of People

Https://Img.Freepik.Com, https://img.freepik.com, https://img.freepik.com/premium-photo/taste-oceans-bounty-seafood-platter-with-lobster-scallops_1106454-35986.jpg.

Seafood Platter